Test Plan

Project Title: News Web Portal

Author: Valentin

Date: October 13, 2025

Version: 1.0

Introduction

This Test Plan outlines the strategy, scope, objectives, tools, and schedule for testing the News Web Portal. The system is built using Rust (Leptos + Axum), Dockerized, and deployed on Azure. Playwright will be used for automated UI and E2E testing.

Objectives:

- Validate core functionality: news listing, user authentication, commenting

- Ensure performance and responsiveness across devices

- Automate critical user flows using Playwright

- Verify security and accessibility compliance

- Identify and resolve defects before production release

Scope of Testing

In Scope:

- Frontend UI (Leptos + Trunk)

- Backend API (Axum or Actix)

- PostgreSQL database integration

- Azure Blob Storage for media

- Authentication via Azure AD B2C

- Admin panel functionality

- CI/CD pipeline validation

- Playwright-based UI automation

Out of Scope:

- Third-party ad network behavior

- External analytics dashboards

- Manual moderation workflows (covered in UAT)

Test Types

| Test Type | Description |
| --- | --- |
| Functional Testing | Validate all user-facing and admin features |
| Integration Testing | Ensure seamless interaction between frontend, backend, and database |
| Performance Testing | Load testing for 100k+ daily users |
| Security Testing | JWT validation, rate limiting, XSS/CSRF protection |
| Compatibility Testing | Across Chrome, Firefox, Safari, Edge; mobile and desktop |
| Regression Testing | Re-run critical tests after each deployment |
| User Acceptance Testing | Final validation by stakeholders |
| Automated UI Testing | Using Playwright for E2E flows, form validation, navigation, and rendering |

Test Environment

Frontend: Leptos + Trunk (WASM)

Backend: Axum (Rust)

Database: PostgreSQL (Docker container)

Cloud Platform: Azure Container Apps

CI/CD: GitHub Actions

Monitoring: Azure Monitor, Application Insights

Browsers: Chrome, Firefox, Safari, Edge

Devices: Windows, macOS, iOS, Android

Automation Tool: Playwright (TypeScript)

Playwright Integration

Key Test Scenarios Automated with Playwright:

- User registration and login flow

- Viewing and filtering news articles

- Posting and deleting comments

- Admin panel access and content editing

- Responsive layout checks across viewports

- Accessibility validation (ARIA roles, keyboard navigation)

Execution Strategy

- Tests triggered via GitHub Actions on every pull request

- Headless mode for CI, visual mode for local debugging

- Screenshots and video recording on failure

- Parallel execution across Chromium, Firefox, and WebKit

Test Deliverables

- Test Plan Document

- Manual Test Cases and Playwright Scripts

- Bug Reports and Issue Logs

- Test Summary Report

- UAT Sign-off Document

- CI Test Dashboard (GitHub Actions + Playwright reports)

Schedule

| Phase | Duration | Deliverables |
| --- | --- | --- |
| Test Planning | 2 days | Finalized Test Plan |
| Test Case Design | 3 days | Manual and Playwright test cases |
| Environment Setup | 2 days | Docker containers, Azure services |
| Test Execution | 5 days | Bug Reports, Logs |
| Regression & UAT | 3 days | Final Sign-off |

Roles & Responsibilities

| Role | Responsibility |
| --- | --- |
| QA Engineer | Manual testing, Playwright scripting |
| DevOps | CI/CD setup, environment provisioning |
| Developer | Bug fixing, test support |
| Product Owner | UAT validation, scope confirmation |

Risks & Mitigation

| Risk | Mitigation Strategy |
| --- | --- |
| WASM rendering inconsistencies | Use Playwright to validate across browsers |
| Azure deployment delays | Use staging environment for early testing |
| Flaky UI tests | Retry logic and visual debugging in Playwright |

Exit Criteria

- All critical and high-priority test cases passed

- No open critical bugs

- UAT completed and signed off

- Performance benchmarks met

- Security and Playwright tests passed