Test Summary Report

Project Name: NewsPET

Version: 1.0

Test Manager: Valentin

Test Period: September 15 – October 13, 2025

Environment: Staging (Azure Container Apps, PostgreSQL, Azure AD B2C)

Tools Used: Playwright, GitHub Actions, Azure Monitor

1. Objective

To validate that the News Web Portal meets all defined functional and non-functional requirements, ensuring readiness for production deployment and stakeholder acceptance.

2. Scope of Testing

- Functional Testing (UI, API, Admin workflows)

- Non-Functional Testing (Performance, Security, Scalability)

- Automated Regression Testing (Playwright)

- User Acceptance Testing (UAT)

- CI/CD Validation

3. Test Summary

| Test Type | Total Cases | Passed | Failed | Blocked | Coverage |
| --- | --- | --- | --- | --- | --- |
| Functional | 45 | 43 | 2 | 0 | 96% |
| Non-Functional | 12 | 12 | 0 | 0 | 100% |
| Automated (Playwright) | 30 | 30 | 0 | 0 | 100% |
| UAT | 8 | 8 | 0 | 0 | 100% |

4. Defect Summary

| Defect ID | Title | Severity | Status |
| --- | --- | --- | --- |
| BUG-2025-001 | Comment not displayed until reload | Medium | Fixed |
| BUG-2025-002 | Admin dashboard pagination broken | Low | Fixed |

All critical and high-severity defects were resolved before UAT. No open blockers remain.

5. Key Findings

- All core user flows (registration, article view, commenting, admin actions) passed validation

- Performance benchmarks met: homepage loads in <2s, 100k+ users supported

- Security tests passed: HTTPS enforced, JWT protected endpoints

- CI/CD pipeline stable with automated regression coverage

- UAT completed successfully with stakeholder sign-off pending

6. Recommendations

- Proceed to production deployment

- Monitor live traffic via Azure Monitor

- Schedule post-release smoke test

- Plan next sprint for mobile app and editorial workflow features

7. Approval

| Name | Role | Signature | Date |
| --- | --- | --- | --- |
| Valentin | QA Lead |  |  |
| [Stakeholder 1] | Product Owner |  |  |
| [Stakeholder 2] | DevOps Engineer |  |  |